## Slide 1
The Role of Social and Resettlement Services as an enabler for Oil & Gas Infrastructure/Logistics - a Case of Uganda’s Tilenga Project
The 2nd Namibia Oil & Gas Conference, 2024
Presented by Edgar Mugisha
Managing Partner,
Atacama Consulting
22nd August 2024

## Slide 2
Established: 2005
Business: Environmental and social consultancy
Headquarters: Kampala, Uganda, East Africa.
Footprint: East, West and Southern Africa and South- East Asia
Sectors: Energy, Transport Infrastructure, Agriculture, Mining, Tourism Manufacturing, Financial services and Health.
1
About Atacama Consulting
Key Assignments
Social & Resettlement services for the Tilenga Project – Planning and implementation of Six Resettlement Action Plans (RAP 1-5)
Environmental and Social Impact Assessment for the proposed Albertine Graben Refinery Project
Waste Management capability review for the East Africa Crude Oil Pipeline (EACOP)
Assessing appropriate technologies for the management of waste from camps, ESIAs and Environmental Audits for North & South Nile Exploration and Appraisal drilling projects in EA1/1A, and ESIAs for 2D Seismic surveys and Exploration drilling in the Lake Edward Basin.
Oil Spill Contingency Plan for Development Drilling Phase of the Tilenga Project in Uganda.
Archaeological, Historical & cultural baseline study services in Exploration Area 2 (Lake Albert Basin)

## Slide 3
Tilenga Project (Case Study)
Location
2
Source: https://totalenergies.com/projects/oil/tilenga-and-eacop-projects
Fun Fact: The name of Tilenga was derived from native names for the Uganda Kob - TIL in Luo and ENGAbi in Lugungu.

## Slide 4
05
03
01
RAP1
Central Processing Facility and N1 Access Road
RAP4
Feeder Pipeline - Pipeline Mobile Camp, Pipeline RoW, Heat trace power stations
RAP3b
South-Eastern Components – 11 well pads, 11 flow lines and 11 access roads
06
04
02
RAP2
North-Western Components - 6 well pads, 6 flow lines, 5 access roads and one (1) water abstraction station
..
RAP3a
North-Eastern Components - 6 well pads, 8 flow lines, 6 access roads and 2 HDD sites options
.
RAP5
Upgrade of 09 existing access roads
Tilenga Project (Case Study)
Components (Resettlement Action Plans - RAP)
3
Supported by Critical Oil Roads constructed by Uganda National Roads Authority (UNRA);
January 2017
December 2023

## Slide 5
Rationale for Social and Resettlement Services – Tilenga Project
Objectives/goals - Unfettered site/Land Access
Physical Displacement – Tilenga project
235 Primary Residents
33 replacement plots (in-kind compensation)
04 Boreholes
482 Graves
116 Shrines
Project Facility Characteristics
Displacement Impact
CPF & well pad construction
Establishment of Pipeline ROW
Installation of pipeline
Widening of existing road / track or new roads (30 meters)
Loss of farmland
Loss of residential land or dwellings
Temporary loss of access to grazing land
Loss of access to water for domestic use
To address (avoid or minimise) the socio-economic risks associated with involuntary resettlement, such as landlessness, impoverishment, marginalisation, loss of access to shared services and social disarticulation among others. IFC Guidance Note 5
4

## Slide 6
Framework for Resettlement Services- Land Acquisition and Resettlement Framework (LARF), 2016
Legal Review
Experience in Ug
Impacts
Strategy
Organisation
Corporate Policies
Uganda legislation
IFC standards
Gap analysis
Integrated Planning/consultations
Screening
Resettlement Disclosure
Formation of committees
Risk mapping
Identification of displacement impacts
Restoration for temporary use
Right of passage access
Temporary Occupation
Permanent Occupation
Right of Way
Land Agreements
Compensation Framework
Entitlement & eligibility
Objectives:
Define terminology, objectives, policies, principles and organizational arrangements for Tilenga’s resettlement;
Target compliance with Uganda legal requirements and application of IFC standards; and
Provide practical guidance to Project personnel in the execution of the Project.
5

## Slide 7
Resettlement Process steps for Tilenga Project
RAP Planning Phase
RAP Implementation Phase
Implementation Phase
Financial Literacy
Disclosure of Entitlements &Agreement signing
Compensation payment (Cash & In-kind)
Internal Monitoring
6

## Slide 8
Role of Stakeholder Engagement (SE) in the Resettlement Process
Objective: To ensure that all interested and affected parties are informed and involved in project activities, through information dissemination, dialogue to inform their participation and decision-making.
7
Chart: RAP2-5 Planning grievances
| Recorded | Resolved | Unresolved escalated grievances
No. of grievances | 620 | 609 | 11
Chart: 
| No. of grievances
Recorded | 88
Resolved | 81
Unresolved escalated grievances | 7
RAP2-5 Implementation - Grievances
Stakeholder Engagement was continuous throughout the Resettlement services duration to ensure all parties sing from the same song sheet – Melodious Choir.

## Slide 9
Aerial Surveys
Land Cadastral Survey
Socioeconomic survey
Asset Inventory Survey
Valuation Report Preparation
5,573 Project Affected Persons (PAPs)
8
Data Collection - Baseline
Role of Land Survey and Asset valuation in the Resettlement Process
Full Replacement Cost Approach

## Slide 10
Compensation Process in Resettlement
01
02
03
04
Data verification, drafting of agreements
& Financial Literacy Training (FLT)
Disclosure of entitlements & signing of compensation agreements
Payment of cash compensation
Replacement land
Resettlement house construction
Sign Acknowledgement of receipt
Processing of Land Titles
Joint disclosure, Spousal consent, Translation into local languages
100% agreements drafted
98% agreements disclosed
96% agreements signed
97% PAPs completed FLT
9

## Slide 11
Resettlement Process – Livelihood Restoration
10
Transitional food support – 06 months

## Slide 12
Role of National Content in Resettlement Process
Chart: Human Resource
| Local Hire from community | National Personnel | Other Country
No. hired | 91.8 | 7.9 | 0.3
Chart: Procurement of Goods & Services.
| National | Other Country
No. | 98 | 7.9
National/staff capacity Building
Supplier Development workshops
11

## Slide 13
Status of Tilenga components post completion of resettlement
Before
After
Central Processing Facility
Road Upgrade – 30M Right of Way (RoW)
12
Notes: CPF size – 784.504 acres (317.5 ha)

## Slide 14
Sample Photos – Cont’d
Before & After
Resettlement Housing
Oil Well pad
13
Source – Petroleum Authority of Uganda (PAU)

## Slide 15
Benefits of Resettlement services as enablers for O&G Infrastructure Development
14
Financing
Project Sanction, long term financing & Public Private Partnerships.
Land Acquisition
Project access to land through prior, fair & adequate compensation.
Human Resource
Provision of required personnel – both quality & Quantity.
External Monitoring
Evaluation of process and project performance through audits/M&E
Compliance
National legislation, industry standards, International best practice.
Capacity Building
Personnel training, research and trends analysis.
Design
Input into both the process and infrastructure design - feasibility studies, ESIA or avoidance/impact mitigation.
Stakeholder Engagement
Building community trust and bridging relationships with stakeholders.
Notes: Compliance – Namibia law, IFC PS 8,5..
Financing – meeting lender requirements
Design –
Manpower – 144 staff at peak (Tilenga) who may not have been recruited in-house at such short notice
Capacity Building – expert training

## Slide 16
Negative Perception about O&G Industry/Mistrust – Oil Curse!
Stakeholder readiness to participate in project activities – unavailable/delayed consultations
Slip in Project Schedule arising from changes in project requirements
Inconsistent Communication by different contractors
Continuous Stakeholder sensitization, Collaboration with other stakeholders
Prior communication of project schedule, adjust basing on stakeholder readiness
Development and distribution of IEC materials, FAQs and sensitization campaigns run on radio
Challenges experienced – Tilenga Project
Regular monitoring of project activities, update of assumptions and communication of changes
Challenge
Mitigation
15

## Slide 17
Lack of requisite documentation by PAPs
Delayed Grievance Resolution
Land disputes management
Collaboration with Government agencies for National IDs
TotalEnergies processed Letters of administration for deceased PAPS.
Collaboration with 3rd parties (elders, Opinion leaders) and update of valuation methodology (Watermelon) by Ministry of Land
Escalation of unresolved cases to Government of Uganda for management.
Challenges Cont’d– Tilenga Project
16
Success is due to our stretching to the challenges of Life. Failure comes when we shrink from them ~ John C. Maxwell

## Slide 18
.
The Namibia Oil & Gas Context (Onshore)
17
New prospects - Owambo Basin Project Old
200 km of 2D seismic
  Contract Award – May 2024
  Seismic Results – Sept/Oct 2024
New licence: negotiation process completed for Nama basin (onshore Central Namibia), PA expected in Q2 2024.
https://www.monitorexploration.com/
ReconAfrica: …engaged in exploration and development of oil and gas in Northeast Namibia and Northwest Botswana—the “Kavango Basin
Notes: Cyber security too - pipeline security extends beyond the protection of physical assets to encompass the safeguarding of technology systems that monitor product flow pressure, asset integrity, billing metrics, and operating procedures.
Engagements and response to Civil society Actors – FIDH, HRW, AFIEGO, Environmental Alert, among others – mention monitoring mission by Lionel Zinsou in 2024.

## Slide 19
.
Lessons for Namibia
18
Knowledge sharing /Benchmark from IoCs such as TotalEnergies
Data management/record keeping – Integrated Management System (Agiloft Contract Management system)
Transparency/Consistent engagement with stakeholders
National Content/Supplier Development – National Upstream Petroleum Local Content Policy, 2021 (draft)
Deployment of Technology – data collection, Databases, Artificial Intelligence (AI)
Security (Physical & Cyber) of infrastructure.
Update legal regime – Namibia Land Policy reform (from ‘willing buyer –willing seller’ for huge agricultural farms)
Source - NAMCOR
Notes: Cyber security too - pipeline security extends beyond the protection of physical assets to encompass the safeguarding of technology systems that monitor product flow pressure, asset integrity, billing metrics, and operating procedures.
Engagements and response to Civil society Actors – FIDH, HRW, AFIEGO, Environmental Alert, among others – mention monitoring mission by Lionel Zinsou in 2024.

## Slide 20
Conclusions
Include stakeholders such as civil society and private sector right from the onset of any infrastructure project.
Collaboration with other players
Seek feedback from stakeholders and use it to improve the design/plan , process and execution.
Continuous Improvement
People are a key ingredient to success – enhance skills through capacity building and uptake of technology.
Human Resource
It is NOT and one-off but must be maintained post land acquisition to mitigate against vandalism of infrastructure
Social License to Operate (SLO)
19
Partner with financial institutions to create/customize products for stakeholders along the O&G Value chain – bank accounts, alternatives/BOL and financing of LR projects
Financial Services – customized payment platforms

## Slide 21
THANK YOU!
edgarmugisha@atacama.co.ug
Tel: +256 752998545
www.atacama.co.ug